## Slide 1: 2 CFR 200 - Supercircular
Eddie Dancausse
Fhwa NC Division
edward.dancausse@dot.gov

## Slide 2: Key Facts
Guidance was published December 26, 2013, will be in effect for all federal awards or funding increments to nonfederal entities on or after December 26, 2014
Guidance supersedes and streamlines requirements contained in OMB Circulars A-21, A-50, A-87, A-89, A-102, A-110, A-122 and A-133 by consolidating the requirements of these eight documents into one.
Final guidance is located in Title 2 of the Code of Federal Regulations.
The goal of the reform was to provide guidance that would do the following:
  Streamline guidance for federal awards to ease administrative burden
  Strengthen oversight over federal funds to reduce risks of waste, fraud and abuse
  Eliminate duplicate and conflicting guidance between circulars

## Slide 3: Highlights
Period of Performance
  Imposes a period when project costs can be incurred
    Start Date (Project Effective Authorization Date) through the End Date
      Costs can only be incurred within start and end date
      After project end date - no additional costs can be incurred
  Based on States Estimated Project Schedule
  Monitor and Revise End Date
    Project delay beyond the control of the recipient/subrecipient (change in project scope)
    Extension/modification is authorized by the awarding agency
Notes: Period of Performance - This is a significant change to the Federal-aid highway program because it mandates a project agreement start and end date.
This means that costs can only be incurred within the start and end date. After the project end date, no additional costs can be incurred and claimed for reimbursed.
Each State will determine the period of performance for a project - it must be based on the States estimated project schedule, including the required processes that ensure all Federal requirements have been met.
Divisions must ensure the estimated period of performance is in line with the States established policies, procedures, and project schedules. The project end date could be a date beyond the anticipated construction completion date to account for project closeout activities like final audits.
Now let me point a few things out in regards to this requirement:
First of all, the project end date may be adjusted outward IF:
There is a delay in the project that’s beyond the control of the recipient/subrecipient or there are changes to the project agreement that would have an impact on the project end date (for example a change in project scope may extend a project’s end date).
The extension or modification to the project end date is authorized by the awarding agency.
The second thing I need to point out is the treatment of the end date in FMIS.
FMIS 4 does not have an end date data field and when FMIS 5 initially rolls out it won’t either, but a future release of FMIS 5 will include this data field.
Until then, the end date information should be entered in the State Remarks field when a new project agreement is executed.
  To further clarify, the project end date should be tracked by project phase and modified throughout the life of the project when new phases are added. Changes in the project end date must to be authorized and approved in FMIS.